## Slide 1: AI-Based Freelance-Startup System Progress Presentation
Week 04

## Slide 2
Contents
CATALOGUE
01 Project Positioning
02 Weekly Progress
03 Planning and Next Steps

## Slide 3
01 Project Positioning

## Slide 4
Current Phase
C
Phase 1: Intelligent Foundation
Focus: System Design and Core Architecture
Goal of Week 04: Advance further in the implementation
C
AI Recommendation Tool (Candidate Match)
Data Coherence AI
AI Predictive Tool
Selection and Mission Update
Mission Deployment
Application Tracking System
Profile Engineering and Authentication
Phase Tasks:

## Slide 5
Weekly Objective
01
02
Improve the Objectives of Each Tool
Integrate Frontend with Backend
Improve and test tools (Profile Analyzer, AI Recommendation modules) to meet functional requirements.
Connect the frontend interface to the backend services for all features developed in this phase, enabling end-to-end functionality.
02
Complete the Objectives of Each Service
Ensure all microservices (Mission, Analytics, AI Orchestrator, etc.) fully implement their planned functionalities for Phase 1.

## Slide 6
Project Architecture

## Slide 7
02 Weekly Progress

## Slide 8
Work Completed This Week
  Objective
  Developing the final Selection Function to officially assign a freelancer and update the mission status globally.
  Developing the Publish Mission functionality, allowing startups to define requirements such as (Title, Description, Skills, Budget, and Duration).
Mission Service
  Functionallities:
  Implement Mission Publishing

## Slide 9
Work Completed This Week
  Objective
  Creating and managing detailed Startup Profiles, including startup information and mission statistics to build professional credibility.
  Creating and managing detailed Freelancer Profiles, including freelancer information and skills.
User Service
  Functionallities:
  Defining the Profile engernering logic
  Defining the JWT Authentication logic

## Slide 10
Work Completed This Week
  Frontend:
  Create well-structured service files with API configuration and DTOs to ensure a clear, efficient, and maintainable connection between the frontend and backend.
  AI Orchestrator:
  Define and begin implementing the AI orchestrator, Establishing the core architecture and beginning to integrate key features, including chat, prompt management, and tool integrations.
  API Gateway:
  Implement a JavaScript-based API Gateway for centralized request routing.

## Slide 11
03 Planning and Next steps

## Slide 12
Plan for the Next Week
01
02
03
Improve the Objectives of Each Tool
Integrate Frontend with Backend
Improve and test tools (Profile Analyzer, AI Recommendation modules) to meet functional requirements.
Connect the frontend interface to the backend services for all features developed in this phase, enabling end-to-end functionality.
Complete the Objectives of Each Service
Ensure all microservices (Mission, Analytics, AI Orchestrator, etc.) fully implement their planned functionalities for Phase 1.

## Slide 13
Thank you