## Slide 1: AI-Based Freelance-Startup System Progress Presentation
Week 05

## Slide 2
Contents
CATALOGUE
01 Project Positioning
02 Weekly Progress
  2.1 Core Backend Services
  2.2 AI & Intelligent Layer
  2.3 Infrastructure & System Integration
  2.4 Frontend Layer
03 Planning and Next Steps

## Slide 3
01 Project Positioning

## Slide 4
Current Phase
C
Phase 1: Intelligent Foundation
Focus: System Design and Core Architecture
Goal of Week 04: Complete the implementation of this phase
C
AI Recommendation Tool (Candidate Match)
Profile Analyzer Tool
AI Predictive Tool
Selection and Mission Update
Mission Deployment Real -Time notification system
Profile Engineering and Authentication
Phase Tasks:

## Slide 5
Weekly Objective
01
02
Improve the Objectives of Each Tool
Integrate Frontend with Backend
Improve and test tools (Profile Analyzer, AI Recommendation modules) to meet functional requirements.
Connect the frontend interface to the backend services for all features developed in this phase, enabling end-to-end functionality.
02
Complete the Objectives of Each Service
Ensure all microservices (Mission, Analytics, AI Orchestrator, etc.) fully implement their planned functionalities for Phase 1.

## Slide 6
Project Architecture

## Slide 7
02 Weekly Progress

## Slide 8
2.1 Core Backend Services
User Service
  Authentication:
  Developed Login and Sign up endpoints secured with JWT-based Authentication.
1
  Startup Profile Engeneiring:
  Implemented profile management endpoints of profile.
  Enable profile retrieval using authenticated user token.
2
  Automatic Role initialization:
  Designed a role initialization component to automatically seed roles in the PostgreSQL database at service startup .
3

## Slide 9
2.1 Core Backend Services
Mission Service
  Mission Retrieval and Filtering:
  Developed a backend API to fetch missions of company.
1
  Auto-Termination Logic:
  Implemented a timeout function to automatically closed missions that exceed their set duration.
2
  Update Publish Mission:
  Update publish mission feature to support secure access using JWT authentication.
3
  Real -Time notification system:
  Developed a Real-Time Notification System that instantly delelivers Ai matching result to both companies and freelencers.
4

## Slide 10
2.1 Core Backend Services
Analytics Service
  Reviews Management :
  Submit, view, and report reviews between freelancers and startups after missions
1
  Analytics Freelancer:
  Full statistics and dashboard (ratings, success rate, performance score)
  Automatic recalculation after each new review.
2
  AI Match Scores :
  Process AI scores and return ranked freelancers per mission.
3

## Slide 11
2.1 Core Backend Services
Contract Service
  Contract Management:
  Auto-Generation: Automatically creates a contract when a mission is assigned to a freelancer, preventing duplicate contracts.
  Terms Generation: Dynamically generates standard legal contract terms (scope, payment, IP, dispute resolution) based on mission data.
  Status Updates: Allows updating contract status (Active, Completed, Cancelled) with optional reasons and timestamps.
1

## Slide 12
2.1 Core Backend Services
Contract Service
  Contract Management:
  Auto-Milestone Creation: Intelligently generates milestones based on mission duration ( 1 milestone for ≤7 days, 5 milestones for >14 days ..).
  Financial Allocation: Calculates and assigns monetary amounts to each milestone based on configurable weights relative to the total budget.
  Timeline Mapping: Automatically calculates and assigns due dates for milestones proportionally across the contract's duration.
  Milestone Status Tracking: Provides methods to update individual milestone statuses (Completed, Approved) with completion timestamps.
2

## Slide 13
2.2 AI and Intelligent Layer
  1. Freelancer Tools
  search freelancer
  get freelancer profile
Integrated Tools
  3. AI Matching and Analysis
  calculate compatibility score
  find best matching mission get matching missions
  4. Advanced Deep Analyzers
  analyser for freelancer profile
  2. Company and Mission Tools
  get company profile
  search mission
  get mission details

## Slide 14
2.3 Infrastructure and System Integration
1
1
  Containerization:
  Dockerized Frontend, Gateway, User Service ,Mission Service and analysis service
  Gateway Routing:
  linked User , Mission and Analysis Services to API Gateway
  RabbitMQ Messaging:
  Asynchronous communication for workflow simulation(mission,analysis,Contract)

## Slide 15
2.4 Frontend Layer
1
1
Dashboard and Navigation
  Role-based dashboard (/dashboard)
  Freelancer view: applications and status overview
  Company view: missions and applications summary
  Sidebar navigation adapted per role
Application Tracking: (Real Time)
  Application status tracking: (Pending, Viewed, Shortlisted, Accepted, Rejected)
  Dashboard with counts + detailed list
  Near real-time updates via WebSocket (STOMP + SockJS)

## Slide 16
2.4 Frontend Layer
1
1
Startup features
  Mission Creation
  Multi-step “Post Mission” flow (/publish)
  Form validation before submission
  Deadline input with date and time (normalized format)
  Missions Management
  Missions overview page (/missions)
  Status columns: Open, In Progress, Completed, Closed
  Search + quick navigation
Freelancer features
  Browse and Apply
  Browse missions (/applymission)
  Search functionality
  Apply with cover letter and proposed rate
  AI Suggestions
  AI-recommended missions (/ai-suggestions)
  Match info (budget, deadline, score)
  Apply directly from suggestions

## Slide 17
03 Planning and Next steps

## Slide 18
Plan for the Next Week
Integrate all Phase 1 components into a fully functional system (main objective).
1
Launch Phase 2 and Phase 3 concurrently to accelerate overall development.
2

## Slide 19
Thank you