## Slide 1: AI-Based Freelance-Startup System Progress Presentation
Week 06

## Slide 2
Contents
CATALOGUE
01 Project Positioning
02 Weekly Progress
  2.1 Platform Architecture
  2.2 AI & Intelligent Layer
03 Planning and Next Steps

## Slide 3
01 Project Positioning

## Slide 4
Current Phase
C
Phase 1: Intelligent Foundation
Focus: System Design and Core Architecture
Goal of Week 06: Link all components together to get a real app

## Slide 5
Current Phase
Phase Tasks:
Database Modeling
AI Recommendation Tool (Candidate Match)
Profile Analyzer Tool
AI Predictive Tool
Selection and Mission Update
Mission Deployment
Application Tracking System
Profile Engineering and Authentication
Phase Tasks:
Database Modeling
AI Recommendation Tool (Candidate Match)
Profie Analyzer Tool
Selection and Mission Update
Mission Deployment
Application Tracking System
Real -Time notification system
Profile Engineering
Performance Score (Freelancer Side)
Contract Generation
Sign-in / Sign-up (JWT Authentication)

## Slide 6
Weekly Objective
Integrate all Phase 1 components into a fully functional system (main objective).
1
Launch Phase 2 and Phase 3 concurrently to accelerate overall development.
2

## Slide 7
02 Weekly Progress

## Slide 8
Project Architecture

## Slide 9
Project Architecture (Phase 01)

## Slide 10
Project Architecture (Phase 01)
Done
Incompleted
Planned

## Slide 11
Project Architecture (Phase 01)
Phase Tasks:
Database Modeling
AI Recommendation Tool (Candidate Match)
Profie Analyzer Tool
Selection and Mission Update
Mission Deployment
Real -Time notification system
Profile Engineering
Performance Score (Freelancer Side)
Contract Generation
Done
Incompleted
Planned

## Slide 12
2 AI and Intelligent Layer
  1. Freelancer Tools
  search freelancer
  get freelancer profile
2.1 Integrated Tools
  3. AI Matching and Analysis
  calculate compatibility score
  find best matching mission get matching missions
  4. Advanced Deep Analyzers
  analyser for freelancer profile
  2. Company and Mission Tools
  get company profile
  search mission
  get mission details

## Slide 13
2. AI and Intelligent Layer
Weighted Compatibility Scoring:
It uses a multi-dimensional scoring algorithm that evaluates candidates based on: * Skill Overlap and Proficiency: (35%) * Rate Alignment: (25%) * Experience Level: (25%) * Success Rate/History: (15%)
2.2 Architecture and Methodology

## Slide 14
2. AI and Intelligent Layer
2.2 Architecture and Methodology
Automated Matching Workflow :
1. Event Trigger: A Company publishes a mission → `mission-service` emits a `mission_published` message to RabbitMQ. 2. Ingestion: `worker.py` receives the message and fetches the full mission details (skills, budget, requirements). 3. Discovery: The service queries the database to find freelancers whose skills overlap with the mission requirements. 4. Scoring: Each potential candidate is passed through the AI Scorer (`database.py`) to calculate a match percentage (0-100%). 5. Recommendation: Candidates with a score above 20 are sorted and sent back to RabbitMQ. 6. Notification: The platforms' WebSocket service picks up these matches and notifies the Freelancer: "We found a mission that fits your profile!"
Key Technologies :
* FastAPI: High-performance Python web framework. * RabbitMQ (aio-pika): Asynchronous message brokering for the event-driven worker. * PostgreSQL: Primary data source for the matching engine. * Llama 3 : Large Language Models used as the reasoning core

## Slide 15
2. AI and Intelligent Layer
2.3 Matching Test Screenshots

## Slide 16
2. AI and Intelligent Layer
2.3 Matching Test Screenshots

## Slide 17
03 Planning and Next steps

## Slide 18
Plan for the Next Week
Integrate all Phase 1 components into a fully functional system (main objective).
1

## Slide 19
Thank you