## Slide 1: AI-Based Freelance-Startup System Progress Presentation
Week 01

## Slide 2
Contents
CATALOGUE
01 Project Overview
02 Weekly Progress
03 Planning and Next Steps

## Slide 3
01 Project Overview

## Slide 4
Project Overview
Problem statement
The freelance market faces a dual challenge: freelancers seek fair opportunities, while startups struggle to identify reliable talent among exaggerated CVs. Current platforms focus on job postings but lack intelligent evaluation, legal protection, and dynamic monitoring, leading to hiring risks and inefficiencies.
Objective of the project
Create an AI-driven platform that:
Matches startups with the best freelancers
Monitors performance and behavior in real-time
Provides legal contracts and secure payments
Supports freelancer growth through personalized improvement plans

## Slide 5
02 Weekly Progress

## Slide 6
Work Completed This Week
Requirements / Design tasks
Specification System Architecture
Assign Requirements to Microservices
Reasearch tasks
Market Benchmarking Technologies study AI Models Study
Planning / Engineering tasks
Pipline Definition

## Slide 7
Current Challenges
Full Understanding of the Project Concept
AI Integration Strategy
Project Planning and Time Constraints
Understanding the project idea was challenging due to its complexity Coordination among 6 team members required aligning technical and conceptual understanding
The project includes many AI models, which makes building all models from scratch unrealistic
Limited time and resources increased the complexity of implementing AI functionalities
The project is large and complex, making planning difficult
The team faced strict time limitations for completing all phases

## Slide 8
Solutions and Decisions
API-Based AI Integration Strategy
Project Development Pipeline Definition
Coordination Requirement Clarification
We chose to integrate pre-trained AI models through APIs instead of building models from scratch
This approach ensures faster development and scalability
We designed a development pipeline to structure the project workflow
he pipeline defines the sequence of phases (analysis, design, AI integration, implementation, and evaluation)
We organized team discussions to align understanding
We documented system scope and core functionalities to maintain a shared vision

## Slide 9
Week 1 Deliverables and Resources (Links)
Market Benchmarking
Specification
AI Models Study
AI Technologies study
System Architecture
Assign Requirements to Microservices
Pipline Definition

## Slide 10
03 Planning and Next steps

## Slide 11
Plan for the Next Week
01
02
Design
Database Conception
Mockups
Entity Association Diagram Databases Technologies

## Slide 12
Thank you