## Slide 1: AI-Based Freelance-Startup System Progress Presentation
Week 03

## Slide 2
Contents
CATALOGUE
01 Project Positioning
02 Weekly Progress
03 Planning and Next Steps

## Slide 3
01 Project Positioning

## Slide 4
Current Phase
C
Phase 1: Intelligent Foundation
Focus: System Design and Core Architecture
Goal of Week 03: Start Implementing
C
AI Recommendation Tool (Candidate Match)
Data Coherence AI
AI Predictive Tool
Selection and Mission Update
Mission Deployment
Application Tracking System
Profile Engineering
Phase Tasks:

## Slide 5
Weekly Objective
01
02
Schemas and Service Integration
Develop Core Backend Features
connect each schema to its corresponding microservice.
implement selected core functionalities within the connected microservices to initiate real business logic execution.
02
Deploy PostgreSQL Infrastructure
deploy PostgreSQL using Docker to establish a stable, containerized relational database environment.

## Slide 6
02 Weekly Progress

## Slide 7
Work Completed This Week

## Slide 8
Work Completed This Week
Concerned Microservices
Concerned Databases

## Slide 9
Work Completed This Week
Databases Deployed
PostgreSQL – Relational database for structured data
Redis – In-memory data store for caching, messaging, and event streaming
MongoDB – NoSQL database for flexible storage of unstructured data
DataBases Deployment
  Deployment Highlights
  Containerized using Docker for isolated and reproducible environments
  Configured connections to microservices ensuring data accessibility and independence

## Slide 10
Work Completed This Week
Objective
Developing the final Selection Function to officially assign a freelancer and update the mission status globally.
Developing the Publish Mission functionality, allowing startups to define requirements such as (Title, Description, Skills, Budget, and Duration).
Mission Service
  Infrastructure SetupDeployment
  Data Isolation
  Schema Design and Data Integrity
  Robust Mission Publishing
  API Functional
  Event Producer

## Slide 11
Work Completed This Week
Objective
Implementing a real-time status tracker for freelancers to monitor their application journey (Pending, Viewed, Shortlisted, Accepted, Rejected).
Analytics Service
  Service Initial Development
  Database Testing (local)
  API Documentation and Testing
  Initial Admin Dashboard Analysis
  Container Testing

## Slide 12
Work Completed This Week
Objective
Creating and managing detailed Startup Profiles, including
startup information and mission statistics to build professional credibility.
Creating and managing detailed Freelancer Profiles, including
freelancer information and skills.
User Service
  Infrastructure SetupDeployment
  Data Isolation
  Schema Design and Data Integrity
  Database Integration (postgres)

## Slide 13
Work Completed This Week
Objective
AI to ensure the coherence and consistency of information: Using AI to validate data integrity.
Data Coherence Tool
  Skill NormalizationStandardizes
  IT Role Detection
  Seniority Estimation
  Technology Stack Classificatio
  Contradiction and Data Risk Detection
  Global Quality Score

## Slide 14
Work Completed This Week
Objective
Developing an AI engine to analyze mission requirements and recommend the most compatible freelancers (Mission Microservice).
AI Recommendation Tool (Candidate Match)
  LLM integration for AI reasoning and tool execution
  Tool-based architecture for mission search and compatibility analysis
  API endpoints for testing and interaction

## Slide 15
03 Planning and Next steps

## Slide 16
Plan for the Next Week
01
02
03
Improve the Objectives of Each Tool
Integrate Frontend with Backend
Improve and test tools (Profile Analyzer, AI Recommendation modules) to meet functional requirements.
Connect the frontend interface to the backend services for all features developed in this phase, enabling end-to-end functionality.
Complete the Objectives of Each Service
Ensure all microservices (Mission, Analytics, AI Orchestrator, etc.) fully implement their planned functionalities for Phase 1.

## Slide 17
Thank you